Computer Organization & Assembly Language (COAL)

BiTranspiler

Assembly ↔ C++ Bidirectional Code Transpiler

Semester Project Proposal

| Course | Computer Organization & Assembly Language (COAL) |
| --- | --- |
| Submitted To | Course Instructor |
| Institution | University — Department of Computer Science |
| Semester | Spring 2025 |
| Primary Language | C++ with x86 MASM Assembly |
| Tools / IDE | Visual Studio 2022, MASM32 SDK |
| Submitted By | Muhammad Abdullah Ismail ¦ F2024-0305 Mahira Ali ¦ F2024-0144 |

# 1.  Project Overview & Objectives

BiTranspiler is a bidirectional code transpilation tool that converts x86 Assembly (MASM syntax) to readable C++ and C++ back to x86 Assembly. Built entirely in C++, it demonstrates a thorough understanding of how low-level instructions map to high-level constructs — the central insight of the COAL course.

Objectives

- Convert a defined subset of x86 MASM instructions into equivalent, commented C++ code

- Convert core C++ constructs (variables, arithmetic, if/else, loops, functions) into MASM Assembly

- Provide a clean terminal UI with a conversion summary, warnings, and formatted output files

- Demonstrate COAL concepts — registers, stack, flags, control flow, and procedure calls — through implementation

# 2.  Scope — Supported Constructs

| Category | Assembly Instructions | C++ Equivalent |
| --- | --- | --- |
| Data Movement | MOV, PUSH, POP, XCHG | Variable assignment, function arguments |
| Arithmetic | ADD, SUB, MUL, DIV, INC, DEC, NEG | Operators: + − * / ++ −− |
| Bitwise / Logical | AND, OR, XOR, NOT, SHL, SHR | Operators: & ¦ ^ ~ << >> |
| Comparison & Branch | CMP, JE, JNE, JG, JL, JGE, JLE, JMP | if / else / while / for |
| Procedures | CALL, RET, PROC, ENDP | Function definition and calls |
| Loops | LOOP, DEC+JNZ pattern | for / while loops |

Out of scope: pointers, dynamic memory, classes/STL, floating-point (FPU/SSE), 64-bit registers, inline Assembly.

# 3.  System Architecture

Both conversion directions follow the same three-stage pipeline:

| Stage | ASM → C++ Pipeline | C++ → ASM Pipeline |
| --- | --- | --- |
| 1. Lexer | Tokenize .asm file — instructions, registers, labels, operands | Tokenize .cpp file — keywords, identifiers, operators, literals |
| 2. Parser | Recognize multi-line patterns (CMP+JE = if, DEC+JNZ = loop, CALL/RET = function) | Parse expressions and control-flow structures into an IR tree |
| 3. Code Gen | Emit formatted, commented C++ — registers mapped to variable names | Emit formatted MASM Assembly with labels, PROCs, and comments |

A Warning Engine runs alongside both pipelines, logging any unrecognized patterns as comments in the output rather than failing. A main menu ties both pipelines together with file I/O and a conversion summary report.

# 4.  Technologies & Tools

| Tool / Technology | Version | Role in Project |
| --- | --- | --- |
| C++ | C++17 | Core implementation — all modules written in C++ |
| x86 MASM Assembly | 32-bit MASM | Source and target Assembly dialect |
| Visual Studio | Community 2022 | Primary IDE, debugger, MASM integration |
| MASM32 SDK v11 | 32-bit | Assembling and testing generated .asm files |
| STL (fstream, map, regex) | Standard | File I/O, data structures, pattern matching |
| Git / GitHub | Latest | Version control and team collaboration |

# 5.  Deliverables

| Deliverable | Description |
| --- | --- |
| BiTranspiler Executable (.exe) | Compiled application with full terminal menu UI |
| ASM → C++ Converter (source) | Lexer, Parser, Code Generator for decompiler direction |
| C++ → ASM Converter (source) | Lexer, Parser, Code Generator for compiler direction |
| Test Files (.asm and .cpp) | Sample inputs covering all supported constructs |
| Generated Output Samples | Example .cpp and .asm outputs showing conversion quality |
| GitHub Repository | Full organized source with README and setup instructions |
| Final Report + User Manual | Implementation details, test results, usage guide |

# 6.  Timeline

| Day | Focus | Tasks |
| --- | --- | --- |
| Day 1 | Setup + Lexer | Install Visual Studio + MASM32, set up GitHub repo, write C++ Lexer — tokenize keywords, operators, identifiers, literals |
| Day 2 | C++ → ASM | Build Parser + Code Generator for C++ → ASM; handle variables, arithmetic, if/else, loops, functions |
| Day 3 | ASM → C++ | Write ASM Lexer + Pattern Matcher; map MOV/CMP+JE/CALL/RET to C++ constructs |
| Day 4 | Integration | Connect both pipelines to main menu, add file I/O, build Warning Engine, show conversion summary |
| Day 5 | Testing | Write 5–6 test cases per direction, fix edge cases, ensure clean indented output |
| Day 6 | Polish + Demo | Improve terminal UI, add output comments, prepare demo input files, write GitHub README |
| Day 7 | Report + Viva | Write final report, prepare viva answers, rehearse demo, push final code to GitHub |

# 7.  Real-World Applications

Education

- Professors can use BiTranspiler to show C++ students the exact Assembly equivalent of their code — making low-level concepts immediately tangible

- Assembly students can verify their logic by seeing the C++ translation of what they wrote

- Instructors can generate exam questions: show one side, ask students to produce the other

Reverse Engineering & Security

- Security analysts examining binaries can convert known Assembly patterns to C++ quickly, speeding up manual code review

- Malware analysts can use the C++ output as a readable starting point for understanding Assembly routines

Embedded Systems & Legacy Code

- Embedded developers can document Assembly-written routines in C++ for team members who are not Assembly-fluent

- Legacy Assembly codebases can be partially transpiled to C++ to aid understanding before refactoring

Developer Tools

- BiTranspiler demonstrates the same architecture as professional tools (Compiler Explorer, Ghidra, IDA Pro) at a teachable scale — making it a reference project for future Compiler Design coursework

# 8.  Conclusion

BiTranspiler is an original, technically ambitious project that goes beyond implementing Assembly , it requires understanding how both languages relate at a structural level, which is the deepest insight the COAL course develops. It has clear deliverables, a realistic 7-day timeline, genuine real-world value, and produces a compelling interactive demo. We respectfully submit this proposal for approval.